TEST STRATEGY

EVALYTICS

Quality Engineering & Test Automation Strategy

| Document Attribute | Value |
| --- | --- |
| Document Owner | QA / SDET |
| Version | 0.1 |
| Date | 09/04/2026 |
| Status | Draft |
| Automation Repository | https://github.com/RJMadhavi/evalytics-ai-tester |
| Application Under Test | Evalytics — https://evalytics.in |
| Source Repository | Evalytics application source (private project source provided for this work) |
| Confidentiality | Confidential — Internal Use |

# 1. Document Purpose

This document defines the overall quality engineering and test automation strategy for the Evalytics application. It establishes the testing scope, test levels and types, automation approach, environments, test data, entry and exit criteria, defect management, CI/CD direction, risks, metrics, responsibilities, and expected deliverables.

The immediate objective is to build an Evalytics-specific automated test solution in the evalytics-ai-tester repository that can be configured and executed by authorized members of the Evalytics organization. The longer-term objective is to identify reusable automation components after the Evalytics implementation is mature.

This is a baseline draft. Detailed requirements, business rules, scenarios, and exact coverage will be refined through structured exploration of the application and source code.

# 2. Product / System Overview

Evalytics is a web-based assessment and learning platform with role-specific workflows for teachers, students, and administrative/reviewer functions. The application includes authentication, academy/tenant concepts, question management, test creation and delivery, assignments, enrollment, examinations, results, reporting, and AI-assisted functionality.

## Primary users

Teachers

Students

CMS / administrative users

Reviewers

## Major workflows

Authentication, session management, logout, and password recovery

Academy creation/joining and tenant-scoped access

Subject and section management

Question creation, editing, deletion, review, upload, preview, and related operations

Test-paper creation, question selection, editing, scheduling, printing, and document generation

Student enrollment and batch management

Assignments and reattempt workflows

Student examination: start/resume, answer, save, navigate, review, and submit

Results, history, reports, and leaderboard behavior

CMS and reviewer operations

AI-assisted functionality including Genie and AI question generation

## Architecture/components relevant to testing

Python/Flask web application

Role-based routing and authorization controls

Server-side services and persistent application data

File/document upload and processing workflows

AI-related application services/endpoints

Browser-facing workflows suitable for Playwright automation

# 3. Test Objectives

Validate critical business functionality and end-to-end workflows.

Detect defects as early as practical.

Protect existing functionality through repeatable regression automation.

Validate role-based authorization and academy/tenant isolation.

Validate UI, API/service, integration, and data behavior where appropriate.

Establish reliable automated coverage for stable, repeatable scenarios.

Provide useful failure evidence such as screenshots, traces, logs, and test context.

Create a repeatable execution process for authorized Evalytics team members.

Use Ollama selectively for scenario generation, test-data assistance, failure analysis, and exploratory support.

Establish measurable quality gates for future CI/CD execution.

# 4. Scope

## In Scope

Authentication, authorization, sessions, and role-based access

Teacher, student, CMS, and reviewer workflows

Functional UI validation

API/service validation where appropriate

Integration validation

Critical end-to-end business workflows

Smoke, sanity, regression, negative, boundary/validation, compatibility, accessibility, and security-focused checks where applicable

Test data fixtures, controlled accounts, cleanup, and repeatable setup

Playwright browser automation and pytest execution

Failure evidence and automated reporting

Ollama-assisted testing introduced in controlled phases

Local execution and, after stabilization, CI/CD execution

## Out of Scope

Testing third-party systems beyond validation of Evalytics integrations

Production data manipulation or destructive testing without explicit authorization

Load/stress testing in the initial functional automation suite

Security penetration testing or vulnerability exploitation

Treating AI-generated scenarios as authoritative requirements without review

Generalizing the framework to unrelated applications before Evalytics coverage is mature

# 5. Test Levels

| Test Level | Purpose | Primary Ownership / Approach |
| --- | --- | --- |
| Unit | Individual functions/components | Primarily developers; consume results where available |
| API / Service | Contracts, auth, validation, errors, business rules | QA/SDET; automate stable high-value behavior |
| Integration | Interactions among components, persistence, services, dependencies | QA/SDET + developers as appropriate |
| UI / End-to-End | Critical browser user journeys | QA/SDET using Playwright |
| Regression | Changes have not broken established behavior | Automated suites with risk-based selection |
| Exploratory | Unexpected behavior beyond scripted scenarios | QA/SDET; AI may suggest scenarios |

# 6. Test Types

| Test Type | Status | Automation / Ownership |
| --- | --- | --- |
| Functional | In scope | Automated where stable; QA/SDET |
| Regression | In scope | Automated; QA/SDET |
| Smoke | In scope | Automated; fast and reliable |
| Sanity | In scope | Targeted automation/manual |
| Integration | In scope | Selected high-value integrations |
| API | In scope | Stable service behavior |
| End-to-End | In scope | Focused critical journeys |
| Negative / Error Handling | In scope | Automated important failure paths |
| Boundary / Validation | In scope | Automated defined input limits/rules |
| Compatibility | Planned | Supported-browser matrix |
| Accessibility | Planned | Automated checks + targeted manual review |
| Security-focused | In scope | Authorization/session checks; penetration testing excluded |
| Performance | Future / separate | Dedicated performance strategy/tooling |

# 7. Automation Strategy

Automation will prioritize stable, repeatable, business-critical scenarios that provide fast feedback and meaningful regression protection. The initial implementation is Evalytics-specific.

## Automation layers

API/service tests where stable and valuable

Integration tests where component interaction creates meaningful risk coverage

Playwright UI tests for critical user-facing workflows

End-to-end tests for high-value cross-role journeys

Regression suites grouped by smoke, critical, feature, and broader regression purpose

## Framework principles

Python + pytest

Playwright for browser automation

Maintainable Page Object/service-object patterns where appropriate

Reusable fixtures for authentication, users, setup, and test data

Deterministic, isolated, resettable test data

Avoid unnecessary UI automation when service coverage is more reliable

Screenshots, traces, logs, and evidence on failure

Tags for purpose and priority

Investigate flaky tests rather than normalizing them

No secrets in source control

## Ollama / AI strategy

Ollama augments rather than replaces deterministic automation.

Potential uses: scenario generation, controlled test data, failure analysis, result summaries, and exploratory testing.

AI-generated scenarios require validation before entering trusted regression coverage.

Known expected behavior remains verified by deterministic assertions.

AI must not receive unrestricted authority to execute arbitrary actions.

AI capabilities will be introduced after the core Playwright suite is stable.

# 8. Test Environment Strategy

The automation solution will support configurable authorized environments rather than hard-coding a single target URL.

| Environment | Purpose | Configuration |
| --- | --- | --- |
| Local | Developer/QA automation development | Configurable URL and local dependencies |
| QA / Test | Primary shared regression environment | Environment variables/secrets |
| Staging | Pre-release validation | Environment variables/secrets |
| Production | Limited non-destructive smoke/health checks | Explicit approval required |

Environment configuration should include application URL, authentication accounts, feature flags where applicable, external integrations, test-data dependencies, and known limitations.

# 9. Test Data Strategy

Test data will be repeatable, isolated, safe for automation, and suitable for execution by multiple authorized team members.

Dedicated automation accounts for applicable roles

Seeded/static baseline data

Unique generated data where collisions are possible

Fixtures/factories for academies, users, subjects, questions, tests, enrollments, and exams

Explicit cleanup/reset strategies

No production-sensitive data in the repository

Credentials/secrets through environment configuration or approved secret management

Documented data dependencies

# 10. Entry Criteria

Target build/deployment is available and reachable.

Dependencies are installed or installable through documented setup.

Required accounts and permissions are available.

Required data/fixtures are available.

Environment configuration is valid.

Known limitations are documented.

For release regression, critical blocking defects are resolved or explicitly accepted.

# 11. Exit Criteria

Planned P0/P1 scenarios pass or have documented disposition.

No unresolved blocker/critical defect remains without explicit acceptance.

Regression results meet the agreed threshold.

Automation results are reviewed.

Known failures, risks, and exceptions are documented.

Failure evidence is available for investigated defects.

Final execution report is available for release decision.

# 12. Defect Management

Defects will include reproduction steps, expected versus actual behavior, severity/priority, environment, evidence, and relevant logs/traces.

| Severity | Guidance |
| --- | --- |
| P0 / Blocker | Prevents testing or critical system use. |
| P1 / Critical | Major business functionality unavailable or severely impaired. |
| P2 / Major | Significant functionality impacted; workaround may exist. |
| P3 / Minor | Limited functional, usability, or cosmetic impact. |
| P4 / Trivial | Low-impact polish, documentation, or cosmetic issue. |

# 13. CI/CD Strategy

CI/CD will be introduced after local automation is stable and repeatable.

| Stage | Tests | Quality Gate |
| --- | --- | --- |
| Pull Request | Fast smoke/targeted API + critical UI | Critical checks pass |
| Main Branch | Broader regression | Agreed regression threshold |
| Deployment | Smoke/health checks | Pass before promotion where applicable |
| Release Candidate | Critical regression + selected E2E/compatibility | Risk-based release decision |
| Post-Deployment | Non-destructive production smoke | Investigate failures |

# 14. Risk-Based Testing

Testing priority will be based on business impact, likelihood of failure, change size, technical complexity, authorization/security implications, and dependency risk.

Authentication/authorization are high priority.

Exam delivery, answer persistence, submission, and results are high priority.

Question and test creation are high priority because downstream workflows depend on them.

Academy/tenant isolation is high priority due to data-access risk.

File upload/document processing receives focused validation and negative coverage.

AI-assisted functionality receives functional, reliability, validation, and safety-oriented testing.

# 15. Quality Metrics

Automated test pass rate

Critical-path automation coverage

Defect escape rate

Defect reopen rate

Flaky test rate

Mean time to detect/fix defects

Regression execution time

Release-blocking defects

Test execution trend by release

Coverage by role, feature, risk, and test level

AI-generated scenario acceptance rate after AI testing is implemented

# 16. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA / SDET | Test strategy, automation framework, functional/API/E2E coverage, reporting, quality risk assessment, maintenance |
| Developers | Unit tests, defect fixes, code-level quality, testability support |
| Product / Business | Acceptance criteria, business priorities, expected behavior, risk acceptance |
| DevOps / Platform | Environments, CI/CD, secrets/configuration, deployment support |

# 17. Risks, Assumptions & Dependencies

## Risks

Application changes may break automation — use modular design and stable locators.

Shared environments may cause false failures — isolate data and add health checks.

Authentication/MFA/CAPTCHA may complicate unattended runs — use approved test accounts/strategy.

AI scenarios may be inaccurate — validate before trusted regression use.

Flaky tests may reduce confidence — use deterministic waits, reliable locators, tracing, and active flake management.

## Assumptions

Authorized environments/accounts are available.

Automation can reach the target environment.

Observable UI/API outcomes can validate expected behavior.

Ollama and a supported local model can be installed where AI-assisted testing runs.

## Dependencies

Evalytics application

Authentication/test accounts

Application APIs/services and persistence

Python + packages

Playwright/browser runtime

Ollama/local LLM runtime for AI features

GitHub repository and later CI/CD infrastructure

## Known Constraints

Formal product requirements/acceptance criteria are not yet available and will be established through application analysis.

Initial implementation is Evalytics-specific.

AI capabilities are introduced incrementally after deterministic automation.

# 18. Test Deliverables

Test strategy

Test inventory and coverage matrix

Test scenarios and detailed test cases

Automated Playwright/pytest framework

Smoke and regression suites

Test data, fixtures, and configuration templates

Defect reports and failure evidence

Automated execution reports

CI/CD test results

AI/Ollama testing components and documentation

Release quality assessment

Setup/execution documentation for Evalytics team members

# 19. Approval & Sign-Off

Stakeholder names and approval dates will be completed after review of this draft.

| Role | Name | Approval / Date |
| --- | --- | --- |
| QA / SDET Lead | TBD | TBD |
| Engineering Lead | TBD | TBD |
| Product Owner | TBD | TBD |

# Test Coverage Matrix

| Area / Feature | Risk | Test Level | Manual | Automated | Priority |
| --- | --- | --- | --- | --- | --- |
| Authentication / Authorization | High | API + UI + E2E | Yes | Yes | P0 |
| Academy / Tenant Management | High | API + UI + E2E | Yes | Yes | P0 |
| Teacher Dashboard | High | UI + E2E | Yes | Yes | P0 |
| Question Bank | High | API + UI + Integration | Yes | Yes | P0 |
| Test Creation / Management | High | API + UI + E2E | Yes | Yes | P0 |
| Student Enrollment | High | API + UI + E2E | Yes | Yes | P0 |
| Examination | High | UI + E2E | Yes | Yes | P0 |
| Results / Reports | High | API + UI + E2E | Yes | Yes | P0 |
| Assignments / Reattempts | Medium | API + UI | Yes | Yes | P1 |
| CMS / Administration | High | API + UI | Yes | Yes | P1 |
| Reviewer Workflow | High | API + UI | Yes | Yes | P1 |
| AI-assisted Application Features | High | API + UI + Exploratory | Yes | Phased | P1 |
| File / Document Processing | High | API + UI + Integration | Yes | Yes | P1 |
| Accessibility | Medium | UI + Exploratory | Yes | Planned | P2 |
| Compatibility | Medium | UI + E2E | Yes | Planned | P2 |
| Performance | Medium/High | Dedicated performance testing | Yes | Separate | P2 |

# Automation Execution Matrix

| Suite | Trigger | Target Runtime | Owner | Quality Gate |
| --- | --- | --- | --- | --- |
| Smoke | Every PR / deployment | < 5 min target | QA/SDET | Must pass |
| Critical Regression | Main branch / release | < 15 min target | QA/SDET | Must pass |
| Full E2E Regression | Nightly / release | < 30 min target | QA/SDET | Risk-based |
| AI-Assisted Analysis | On-demand / failure review | Variable | QA/SDET | Advisory until validated |

# Risk Register

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Authentication dependencies prevent unattended tests | Medium | High | Dedicated automation accounts and approved authentication strategy. | QA/SDET |
| Shared environment instability causes false failures | Medium | High | Health checks, isolated data, justified retries. | QA/SDET + DevOps |
| UI changes break locators | High | Medium | Stable locator strategy and Page Objects. | QA/SDET + Dev |
| AI output generates invalid scenarios | Medium | Medium | Validation layer and human approval. | QA/SDET |
| Test data collisions between runs | Medium | High | Unique data factories, fixtures, cleanup. | QA/SDET |
| Coverage growth makes suite slow | Medium | Medium | API coverage, parallelization, tagging, risk-based execution. | QA/SDET |

# Approval

| Role | Name | Approval / Date |
| --- | --- | --- |
| QA / SDET Lead | TBD | TBD |
| Engineering Lead | TBD | TBD |
| Product Owner | TBD | TBD |